**Daily Scrum Meeting Report**

Scrum Master: Voon Chi Cheng

Number of Iteration: 1

Date: 21 November 2016 – 27 November 2016

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Task that had done** | **Task to be done** | **Developers** |
| 21-11-2016 | - | Decide which tasks to be taken and being assigned with tasks | All members involved |
| 22-11-2016 | - | Enable the user to login to the system and add new staff | All members involved |
| 23-11-2016 | Login, Add new staff | Enable the user to view the staff information in detail and also add new route into the system. | All members involved |
| 24-11-2016 | View staff information in detail, Add new route | Enable user to update the staff details and also update the route that had been added into the system. | All members involved |
| 25-11-2016 | Update staff details, Update route | Enable the user to change their password and also view the route detail that had been added into the system. | All members involved |
| 26-11-2016 | Change password, View route | Enable user to recover their password if they forget their password and also enable user to sign out from the system. | Voon Chi Cheng, Teoh Zhang Kuan, Teoh Yun Sheng |
| 27-11-2016 | Forget password, Logout | Review the tasks that had been done and discuss about the task in the next iteration. | All members involved |