**Daily Scrum Meeting Report**

Scrum Master: Voon Chi Cheng

Number of Iteration: 2

Date: 28 November 2016 – 4 December 2016

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Task that had done** | **Task to be done** | **Developers** |
| 28-11-2016 | - | Decide which tasks to be taken and being assigned with tasks | All members involved |
| 29-11-2016 | - | Discuss among team members about the flow of the data and also the design of the UI | All members involved |
| 30-11-2016 | - | Design part of the UI of the bus homepage and bus schedule homepage | Jasper Pong Ge On, Teoh Zhang Kuan |
| 1-12-2016 | - | Enable the user to access to the bus homepage, bus schedule homepage and also add new bus information and new bus schedule information into the system | All members involved |
| 2-12-2016 | Bus homepage | Working on the design of bus schedule homepage and the function of the system to add new bus schedule information | Voon Chi Cheng, Teoh Yun Sheng, Teoh Zhang Kuan, Ngew Yi Kent |
| 3-12-2016 | Bus schedule homepage | Enable the system to add new bus information and new bus schedule information | All members involved |
| 4-12-2016 | Add bus information, Add bus schedule information | Review the tasks that had been done and discuss about the task in the next iteration. | All members involved |