**Daily Scrum Meeting Report**

Scrum Master: Voon Chi Cheng

Number of Iteration: 3

Date: 5 December 2016 – 11 December 2016

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Task that had done** | **Task to be done** | **Developers** |
| 5-12-2016 | - | Decide which tasks to be taken and being assigned with tasks | All members involved |
| 6-12-2016 | - | Enable the user to view the staff details and update the bus information | Voon Chi Cheng, Ngew Yi Kent, Teoh Yun Sheng |
| 7-12-2016 | View staff details, Update bus information | Enable the user to access to the ticket order homepage and search the ticket by destination | Jasper Pong Ge On, Teoh Zhang Kuan |
| 8-12-2016 | Ticket Order Homepage, Ticket Order search by destination | Enable the customer to choose their own seat when purchasing tickets. | Voon Chi Cheng, Teoh Yun Sheng, Ngew Yi Kent |
| 9-12-2016 | Seat selection page | Enable the customer to buy more than one tickets and pay one time for all tickets | Teoh Zhang Kuan |
| 10-12-2016 | Multiple Order Confirmation Page | Review the tasks that had been done and discuss about the task in the next iteration. | All members involved |
| 11-12-2016 | - | Review the tasks that had been done and discuss about the task in the next iteration. | All members involved |