**Daily Scrum Meeting Report**

Scrum Master: Voon Chi Cheng

Number of Iteration: 4

Date: 12 December 2016 – 18 December 2016

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Task that had done** | **Task to be done** | **Developers** |
| 12-12-2016 | - | Decide which tasks to be taken and being assigned with tasks | All members involved |
| 13-12-2016 | - | Design the flow of the system and also the UI of the user story. | All members involved |
| 14-12-2016 | - | Enable the system to process the multiple ticket order ordered by the customer | Voon Chi Cheng, Jasper Pong Ge On, Ngew Yi Kent |
| 15-12-2016 | - | Enable the user to access to the payment page after the customer had finish ordering tickets and continue with the process multiple order. | All members involved |
| 16-12-2016 | - | Enable the user to access to the payment page after the customer had finish ordering tickets and continue with the process multiple order.  Enable user to choose to pay with cash or credit card. | All members involved |
| 17-12-2016 | Payment page, Process multiple Order | Continue with the credit card and cash payment function.  Enable the system to print receipt and print ticket to the user. | All members involved |
| 18-12-2016 | Credit card payment page | Continue with the cash payment function, print receipt and ticket function.  Enable the system to show successful payment page after payment is sucessful | All members involved |