**Daily Scrum Meeting Report**

Scrum Master: Voon Chi Cheng

Number of Iteration: 5

Date: 19 December 2016 – 25 December 2016

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Task that had done** | **Task to be done** | **Developers** |
| 19-12-2016 | - | Decide which tasks to be taken and being assigned with tasks | All members involved |
| 20-12-2016 | - | Discussion on the report template and installation of jasper report plugin. | All members involved |
| 21-12-2016 | Jasper Report | Enable the system to allow exchange of ticket for the customer  Starting with the generate top 5 route report | Voon Chi Cheng, Teoh Yun Sheng, Ngew Yi Kent |
| 22-12-2016 | - | Continue with the ticket exchange function and reporting. | All members involved |
| 23-12-2016 | Ticket exchange | Continue with the function of generate reports. | All members involved |
| 24-12-2016 | Generate Top 5 route report, Generate daily sales report | Continue with the function of generate reports. | All members involved |
| 25-12-2016 | Credit card payment page | Continue with the function of generate reports. | All members involved |