**Scrum Master’s Weekly Report**

This scrum master’s weekly report is written for week 4 sprint 4.

**Current User Stories that had done**

|  |  |
| --- | --- |
| **Developer’s Name** | **User Story** |
| Voon Chi Cheng, Teoh Yun Sheng, Jasper Pong Ge On | Add new staff |
| Ngew Yi Kent, Teoh Zhang Kuan | Login |
| Voon Chi Cheng, Teoh Zhang Kuan | View staff information in detail |
| Jasper Pong Ge On, Teoh Zhang Kuan, Ngew Yi Kent | Add new route |
| Voon Chi Cheng, Teoh Yun Sheng | Update staff details |
| Jasper Pong Ge On, Teoh Zhang Kuan, Ngew Yi Kent | Update route |
| Voon Chi Cheng, Teoh Zhang Kuan, Teoh Yun Sheng | Change password |
| Jasper Pong Ge On, Ngew Yi Kent | View Route |
| Voon Chi Cheng, Teoh Zhang Kuan, Teoh Yun Sheng | Recover password |
| Voon Chi Cheng | Logout |

Table 1 User story done in week 1

|  |  |
| --- | --- |
| **Developer’s Name** | **Tasks presented** |
| Teoh Zhang Kuan | Bus schedule homepage |
| Jasper Pong Ge On | Bus homepage |
| Voon Chi Cheng, Teoh Yun Sheng, Ngew Yi Kent | Add bus schedule information |
| Teoh Zhang Kuan, Jasper Pong Ge On | Add new bus information |

Table 2 User story done in week 2

|  |  |
| --- | --- |
| **Developer’s Name** | **Tasks presented** |
| Voon Chi Cheng | View staff details |
| Ngew Yi Kent, Teoh Yun Sheng | Update bus information |
| Jasper Pong Ge On, Teoh Zhang Kuan | Ticket order homepage |
| Teoh Zhang Kuan | Ticket order search by destination |
| Ngew Yi Kent, Teoh Yun Sheng, Voon Chi Cheng | Seat selection page |
| Teoh Zhang Kuan | Multiple order confirmation page |

Table 3 User story done in week 3

|  |  |
| --- | --- |
| **Developer’s Name** | **Tasks presented** |
| Jasper Pong Ge On | Ticket order search by destination and departure date |
| Voon Chi Cheng, Jasper Pong Ge On, Ngew Yi Kent | Process multiple order |
| Teoh Zhang Kuan, Teoh Yun Sheng | Payment Page |
| Voon Chi Cheng, Ngew Yi Kent, Teoh Zhang Kuan | Credit card payment page |
| Jasper Pong Ge On, Teoh Yun Sheng | Cash payment page |
| Ngew Yi Kent | Print ticket |
| Teoh Zhang Kuan | Print receipt |
| Voon Chi Cheng | Success Payment Page |

User story done in week 4

**User Story in icebox**

* Jasper report
* Ticket exchange
* Generate Top 5 Route report
* Generate Monthly Sales Summary report
* Generate Monthly Staff Sales report
* Generate Daily Sales report

The backlog is currently empty because the sprint duration for our team is 1 week.