**Retrospective Report**

This retrospective report is for sprint 1.

**What went well during this sprint?**

* Everyone had put a lot of effort in this sprint in order to complete all the tasks assigned in limited of given time.
* Effective communication and collaboration among team members help improve the speed to complete the tasks.
* The user stories in this sprint meets the stakeholders’ requirements.
* All the modules integrated smoothly only with minor bugs.

**What went wrong in this sprint?**

* Assigned too many user stories in this sprint.
* All members had assigned with many tasks and all the members had to work hard so that we can complete this sprint on time.

**What should we do differently to improve in next sprint?**

* Assigned less user story in the following sprint.