**Sprint Planning Meeting**

**Product Owner for Sprint 5**

The system must allow the customer to exchange their tickets.

The system must allow user to print various type of reports.

**Type Agenda for Sprint 1**

|  |
| --- |
| **Team Capacity**  5 members in a team |
| **Sprint goal**  To accomplish the user stories that mention by the product owner as mention above.  To merge some of the module that is related. |

The epics and user stories that included in this sprint are:

|  |  |
| --- | --- |
| **Epics title** | **User stories title** |
| Ticket exchange module | Ticket exchange |
| Report module | Jasper report |
| Generate Top 5 Route report |
| Generate Monthly Sales Summary report |
| Generate Monthly Staff Sales report |
| Generate Daily Sales report |